TEST PLAN DOCUMENT

CONTENTS

1.	INTRODUCTION	1
1.1.	Purpose	1
1.2.	Project Overview	1
1.3 Audience…………………………………………………………………………………………………………………. 1

2.	TEST STRATEGY	1
2.1.	Test Objectives	1
2.2.	Test Assumptions	2
2.3.	Test Principles	2
2.4.	Scope and Levels of Testing	2
2.4.1.	Exploratory	2
2.4.2.	Functional Test	2
2.4.3.	User Acceptance Test (UAT)	3
3.	EXECUTION STRATEGY	3
3.1.	Entry and Exit Criteria	3
3.2.	Test Cycles	3
3.3.	Validation and Defect Management	3
4.	TEST MANAGEMENT PROCESS	4
4.1.	Test Design Process	4
4.2.	Test Execution Process	4

INTRODUCTION
  1. Purpose
        This test plan describes the testing approach and overall framework that will drive the testing of BMS Version 1.0. The document introduces:
- Test Strategy: rules the test will be based on, including the givens of the project (e.g.: objectives, assumptions); description of the process to set up a valid test (e.g.: entry/ exit criteria, creation of test cases, specific tasks to perform).
- Execution Strategy: describes how the test will be performed and process to identify and report defects, and to fix and implement fixes.
- Test Management: process to handle the logistics of the test and all the events that come up during execution.
  1. Project Overview
      • BMS is to be implemented to have functionalities such as donor registration; hospital registration; blood donation; blood requisition and issuance of blood; discarding of expired and unsuitable blood.

• The security policy of BMS is that only admin with the correct credentials can access and update the database which includes donor, hospital and blood packet details.

• Only donors with valid DNR and in fit state can donate blood.

• Only hospitals with valid HPID can request blood from BMS.
  1. Audience
- Project team members perform tasks specified in this document, and provide input and recommendations on this document.
- Project Manager plans for the testing activities in the overall project schedule, reviews the document, tracks the performance of the test as per the task herein specified, approves the document and is accountable for the results.
- The stakeholders’ representatives and participants may take part in the UAT test to ensure the business is aligned with the results of the test.
- Project team ensures that the test plan and deliverables are in line with the design, provides the environment for testing and follows the procedures related to the fixing of defects.

# 2. TEST STRATEGY
# 2.1 Test Objectives

        The objective of the test is to verify that the functionality of BMS Version 1.0 works as per the specifications. The test will execute and verify the test scripts, identify, fix and retest all high and medium severity defects per the entrance criteria, prioritize lower severity defects for future fixing.
        The final product of the test is twofold:
- A production-ready software;
- A set of stable test scripts that can be reused for Functional and UAT test execution.
## 2.2 Test Assumptions
        General
- Exploratory testing would be carried out once the build is ready for testing
- Test case design activities will be performed by the team
- Test environment and preparation activities will also be done
- Project team has the knowledge and experience necessary, or has received adequate training in the system, the project and the testing processes.
UAT
UAT test execution will be performed by end users.
  1. Test Principles
- Testing processes will be well defined, yet flexible, with the ability to change as needed.
- Testing activities will build upon previous stages to avoid redundancy or duplication of effort.
- Testing environment and data will emulate a production environment as much as possible.
- Testing will be divided into distinct phases, each with clearly defined objectives and goals.
- There will be entrance and exit criteria.

## 2.4 Scope and Levels of Testing
### 2.4.1 Exploratory
PURPOSE: The purpose of this test is to make sure critical defects are removed before the next levels of testing can start.
TESTERS: Testing team.
TIMING: At the beginning of each cycle.
### 2.4.2 Functional Test
PURPOSE: Functional testing will be performed to check the functions of application. It is carried out by feeding the input and validates the output from the application.
TESTERS: Testing Team.
TIMING: After Exploratory test is completed.
### 2.4.3 User Acceptance Test (UAT)
        PURPOSE: This test allows the end users to complete one final review of the
        System prior to deployment.
        TESTERS: The UAT is performed by the end users.
        TIMING: After all other levels of testing (Exploratory and Functional) are done.
        Only after this test is completed the product can be released to production.

# 3. EXECUTION STRATEGY
## 3.1 Entry and Exit Criteria
1. The entry criteria refer to the desirable conditions to start test execution.
2. The exit criteria are the desirable conditions that need to be met in order proceed with the implementation.
3. If entry and exit criteria are not met, the test team will assess the risk, identify mitigation actions and provide a recommendation. All this is input to the project manager for a final “go-no go” decision.
## 3.2 Test Cycles
  1. There will be two cycles for functional testing. Each cycle will execute all the scripts.
  2. The objective of the first cycle is to identify any blocking, critical defects, and most of the high defects.
  3. The objective of the second cycle is to identify remaining high and medium defects, correct gaps in the scripts and obtain performance results.
  4. UAT test will consist of one cycle.

## 3.3 Validation and Defect Management
- It is expected that the testers execute all the scripts in each of the cycles described above.
- It is the responsibility of the tester to open the defects, link them to the corresponding script, assign an initial severity and status, retest and close the defect.
- Defects found during the Testing will be categorized as:
Severity	Impact
1 (Critical)	This bug is critical enough to crash the system, cause file corruption, or cause potential data loss / It causes an abnormal return to the operating system (crash or a system failure message appears). / It causes the application to hang and requires re-booting the system.
2 (High)	It causes a lack of vital program functionality with workaround.
3 (Medium)	This Bug will degrade the quality of the System. However, there is an intelligent workaround for achieving the desired functionality - for example through another screen. / This bug prevents other areas of the product from being tested. However other areas can be independently tested.
4 (Low)	There is an insufficient or unclear error message, which has minimum impact on product use.
5(Cosmetic)	There is an insufficient or unclear error message that has no impact on product use.

# 4. TEST MANAGEMENT PROCESS

  1. Test Design Process
- The tester will understand each requirement and prepare corresponding test case to ensure all requirements are covered.
- During the preparation phase, tester will use the prototype, use case and functional specification to write step by step test cases.
  1. Test Execution Process
- Once all Test cases are approved and the test environment is ready for testing, tester will start an exploratory test of the application to ensure the application is stable for testing.
- This process is repeated until all test cases are executed fully with Pass/Fail status.
# APPROVALS
The Names and Titles of all persons who must approve this plan.

Signature:
Name:
Role:
Date: